# Tollgate step by step
development roadmap

A practical learning and implementation plan for a two person final year project

Prepared for Sohaib and his teammate  |  Version 1  |  10 October 2026

## What you will build

Tollgate is a gateway between a developer’s application and an AI provider. It identifies the customer, checks available credit, reserves funds, forwards the request, and records the final charge. A clear dashboard makes balances, keys, and errors understandable.

You will build your own implementation from an empty project, understand each component, and verify it before moving on. The earlier hosted sandbox is an optional visual reference; this plan does not depend on its code or hosting stack.

## How to use this roadmap

1. Read the concepts for one milestone and explain its purpose to your teammate.

2. Implement the smallest working version yourselves. Ask for help with a specific concept or error.

3. Run the completion check, including a failure case. Save the result and commit the code.

4. Review each other’s work before starting the next milestone.

## The first complete release

A developer can create a customer, grant test credits, issue a virtual key, call one supported text AI endpoint, and inspect the resulting reservation and charge. Concurrent requests cannot double-spend the allowance; interrupted requests enter a documented recovery process.

## Reading map

| Pages | Focus |
| --- | --- |
| 2 | Scope and architecture |
| 3–4 | Environment, APIs, forwarding, database and keys |
| 5–6 | Correct accounting, reservations and streaming |
| 7–8 | Recovery, real provider integration and dashboard |
| 9–10 | Testing, release, team schedule and completion checklist |

# Scope and architecture

Tollgate is AI infrastructure. Its main engineering work is API design, databases, accounting, concurrency and recovery. Confirm with your supervisor that this meets your department’s FYP requirements; training a model is not required for this scope.

| Build for version one | Defer until the core is reliable |
| --- | --- |
| One text chat endpoint and one real provider | Multiple providers, image and audio billing |
| Prepaid test credits and one currency | Real payments, subscriptions, tax and currency conversion |
| Virtual keys and model permissions | Complex team roles and enterprise identity |
| Reservations, settlement and recovery | Automatic model routing and caching |
| Per-user and per-feature usage reports | Advanced analytics and AI forecasting |

## The components and their jobs

| Component | Responsibility |
| --- | --- |
| Developer application | Sends an AI request using a Tollgate virtual key. |
| Gateway in FastAPI | Validates access, reserves credit, calls the provider and relays output. |
| PostgreSQL | Stores customers, keys, prices, requests, holds and ledger entries. |
| Provider adapter | Translates the supported request and interprets provider usage. |
| Recovery worker | Finds interrupted work and reconciles it using durable evidence. |
| Web dashboard | Supports onboarding, credits, keys, history and review. |

Normal request path: application → gateway → provider. The response flows back through the gateway. The gateway uses PostgreSQL before dispatch and after usage is known. The recovery worker also uses PostgreSQL, independently of the browser.

## Define integration honestly

The developer changes the base URL and supplies a customer-bound Tollgate key. Feature attribution needs trusted metadata or a feature-specific key. A shared key and a URL cannot identify different end users by themselves. Document the exact supported API subset.

Design goal: make the first successful request easy. Similar products already offer keys and customer usage tracking [4]. Treat better usability and tested accounting behavior as goals to demonstrate, not claims of market novelty.

# Build the development foundation

## 1 Set up one consistent workspace

Learn: Linux paths, terminals, virtual environments and Git.

1. Keep Windows 11 for your desktop. Use Ubuntu under WSL 2 for Python, Git, PostgreSQL and project files. Connect Windows VS Code to WSL [1].

2. Create ~/projects/tollgate inside Ubuntu. Create a Python virtual environment and a shared Git repository; ignore secrets and generated files.

3. Write a short README with startup instructions. Record dependency versions. Both teammates reproduce the same setup.

Complete when: Both people can open the project, use its Python environment and make a Git commit.

Explain it yourself: Why is the project inside Ubuntu, and what does a virtual environment isolate?

## 2 Build your first API

Learn: Client and server, HTTP methods, routes, JSON, validation and status codes.

1. Create a minimal FastAPI application following the official first-steps guide [2]. Add GET /health returning a simple status.

2. Add a temporary POST /echo route that accepts a message and returns it. Test with the browser API docs and a command-line request.

3. Try missing fields, invalid JSON and an unreachable server. Record how each failure appears to the client.

Complete when: A valid request succeeds; malformed requests are rejected clearly. You can explain the full request and response.

Explain it yourself: What is the difference between your Python function and an HTTP endpoint?

## Team practice from day one

Use a small branch for each change. The other person reviews it and runs its startup or test command. Keep one learning log: concept learned, change made, evidence collected and remaining question. Both people should be able to explain every core module.

First session target: understand and run /health. Finish this before installing the whole future stack or building dashboard pages.

# Connect requests to customers

## 3 Create a fake provider and forwarding gateway

Learn: Outgoing HTTP calls, timeouts, error handling and separation of responsibilities.

1. Create a second small server on a different port. It returns a fixed answer and explicit simulated input and output token counts.

2. Add a gateway route that forwards a validated request to that server using an HTTP client. Pass the answer back to the original caller.

3. Make the fake provider support controlled delay and failure modes. Configure its URL on the server; do not accept arbitrary provider URLs from clients.

Complete when: Client → gateway → fake provider works, and provider timeouts produce a useful error.

Explain it yourself: Why do we need two servers, and why is the fake server useful?

## 4 Persist customers and issue virtual keys

Learn: SQL relationships, migrations, authentication, authorization and secret handling.

1. Design tables for tenants, customers, accounts, virtual keys, requests, reservations, ledger entries and price versions. A tenant is one SaaS application.

2. Create schema migrations and a database connection layer. Build customer creation and listing APIs with tenant-scoped access.

3. Protect administrative operations. Generate random virtual keys, store only their hashes, bind each to a tenant and customer, and support revocation and model rules.

Complete when: Records survive a restart. Invalid or revoked keys fail. Tenant A cannot access tenant B’s records, including by changing an ID.

Explain it yourself: How does authentication differ from permission to access a particular customer?

## Data design rule

Derive the tenant and customer from trusted authentication. Never let an end user choose another customer’s balance through an unchecked request field. Keep provider credentials server-side and exclude them from logs and Git.

# Build correct credit accounting

## 5 Create the ledger and money rules

Learn: Fixed-precision amounts, immutable history and idempotency.

1. Choose a documented integer unit such as micro-USD. Define rounding and keep provider cost separate from the charge to the customer.

2. Add an authenticated test-credit grant operation. Require a unique operation reference so retrying the same grant cannot add funds twice.

3. Store ledger entries permanently. Correct mistakes with compensating entries. If you maintain a cached balance, update it in the same transaction and verify it against the ledger.

Complete when: Repeated credit-grant attempts create one grant; balances can be explained from recorded entries.

Explain it yourself: Why can ordinary floating-point arithmetic and silent entry edits damage accounting?

## 6 Reserve credits atomically

Learn: Transactions, row locks, race conditions and available balance.

1. Define available credit as posted balance minus active holds. Create a conservative maximum request cost for the supported simulator.

2. In one short database transaction, lock the account, check funds and insert the reservation and request record. Commit before calling the provider [3].

3. Make every operation that changes available credit use the same account-locking discipline. Test using separate database connections and multiple gateway processes.

Complete when: With $0.30 available, two simultaneous $0.20 reservations admit only one request.

Explain it yourself: Why is a Python lock alone insufficient when two server processes handle requests?

| Event | Available | Held | Spent |
| --- | --- | --- | --- |
| Initial balance | $1.00 | $0.00 | $0.00 |
| Reserve maximum cost | $0.40 | $0.60 | $0.00 |
| Actual charge is $0.25 | $0.75 | $0.00 | $0.25 |

Amounts above are illustrative. Strict spending bounds depend on the reservation covering every supported billable component.

# Settle usage and stream responses

## 7 Settle each request once

Learn: Settlement, unused holds, unique references and atomic updates.

1. When simulated final usage arrives, save it durably with the request and pricing version. Compute the charge from that evidence.

2. In one transaction, record the charge, release the hold and mark the request settled. A unique settlement reference prevents duplicate charges.

3. Retry the same settlement many times and interrupt it before commit. Add a failure path for charges exceeding their hold; surface it for investigation rather than silently corrupting the balance.

Complete when: One request produces at most one settlement charge. Retrying after a failure leaves the same final balance.

Explain it yourself: How does a reservation differ from a charge, and what makes settlement idempotent?

## 8 Add streaming through the gateway

Learn: Asynchronous I/O, streaming events, backpressure and client disconnects.

1. Have the fake provider emit its response gradually. Relay supported events without buffering the complete answer.

2. Keep the hold active during generation. Use the final usage record for settlement; streamed chunks are not equivalent to tokens.

3. Test a slow reader, an interrupted connection, missing final usage and cancellation. Define how timeouts and errors appear before and after streaming starts.

Complete when: Output arrives progressively. Interrupted usage remains held or unresolved under the documented policy, with no invented final cost.

Explain it yourself: Why can closing the browser fail to prove that provider billing has stopped?

## Accounting rules that must always hold

New admissions never create unsupported credit exposure under the declared reservation assumptions.

A replayed internal event cannot create a second credit grant or settlement charge.

Every request has a traceable state and every hold has a recorded owner.

A timeout is evidence of uncertainty, not evidence of free provider usage.

# Recover from failures using evidence

## 9 Implement the request state machine

Learn: Durable state, worker ownership, retries and uncertain external outcomes.

1. Define states and allowed transitions. Persist a dispatching state before making the external call; a crash in that window may leave the actual dispatch outcome unknown.

2. Build a separate recovery worker. Claim work with a lease or database lock and guarded updates so two workers do not settle the same request.

3. Recover known usage automatically. Keep ambiguous dispatch outcomes unresolved until provider evidence or an explicit audited policy permits settlement or release.

4. Test crashes before dispatch, during streaming, after usage recording and during settlement. Test a recovery worker crash and a late response from the original worker.

Complete when: Known recoverable cases converge to one final accounting result. Unknown cases remain visible with a reason and next action.

Explain it yourself: Why can’t our database transaction guarantee exactly-once execution at an external provider?

| State or evidence | Recovery action |
| --- | --- |
| Reserved and provably never dispatched | Release safely using a guarded transition. |
| Dispatch started but outcome unknown | Retain the hold; seek usage evidence. |
| Final usage durably recorded | Retry settlement idempotently. |
| Already settled | Return existing result; do not charge again. |
| Provider outcome cannot be established | Escalate for audited review under a documented policy. |

## Important boundary

Do not blindly repeat a billable provider request after a timeout. Internal idempotency does not imply upstream idempotency. Provider request IDs, retrieval APIs and idempotency support must be checked for the exact integration; some outcomes may remain uncertain.

For the simulator, you control the complete execution history and can prove expected costs. For real providers, describe exactly which evidence is available and which guarantees remain conditional.

# Connect a provider and design the experience

## 10 Integrate one real AI provider

Learn: Provider adapters, usage fields, price versions and compatibility contracts.

1. Select one provider and one text endpoint. Read its current documentation for token usage, cached inputs, output limits, streaming and cancellation.

2. Implement a server-side adapter. Enforce a conservative request bound, record the model and rate version, and reject unsupported billing options.

3. Test a small approved real usage budget. Compare calculated costs with available provider records. Document base URL, virtual key, feature metadata and supported request fields.

Complete when: A real supported request streams and settles with traceable usage and prices. Unsupported requests fail clearly.

Explain it yourself: When is a local token estimate insufficient to establish the actual provider charge?

## 11 Build a usable developer dashboard

Learn: Frontend and backend interaction, product flows and accessible forms.

1. Sketch the onboarding flow: create customer → grant test credits → create key → copy example → run request → inspect charge. Try sketches with a few developers first.

2. Build overview, customers, keys, request detail and ledger pages. Show available, held and spent amounts separately; display secrets only once.

3. Add trusted feature labels, usage reports and model permissions. Implement a per-user spend cap that includes in-flight commitments; keep its time-window rule explicit.

4. Add loading, empty, success and error states. Make copy actions, keyboard navigation, responsive layouts and recovery explanations usable.

Complete when: A new developer completes onboarding without your verbal guidance and can explain a held balance.

Explain it yourself: Which part of onboarding confused users, and what evidence shows your change helped?

Feature reports describe costs; feature budgets enforce limits. Keep this distinction clear. If multiple caps apply, check and reserve them atomically using a consistent locking order.

# Test and release the complete project

## 12 Evaluate reliability and usability

Learn: Failure injection, repeatable benchmarks and honest evidence.

1. Run the matrix below against PostgreSQL and multiple processes. Persist request IDs and expected ledger outcomes for each experiment.

2. Measure latency overhead, throughput, recovery time and database contention under a stated workload. Start with a low load, then increase it.

3. Ask 3 to 5 developers to perform onboarding tasks. Record completion rate, time, errors and feedback with consent. Compare with a relevant baseline if making a usability claim.

Complete when: Tests and benchmark steps can be rerun by your teammate. Results report environment, repetitions and limitations.

Explain it yourself: Does a successful demo prove correctness under crashes or usability for other developers?

| Test | Required observation |
| --- | --- |
| Concurrent admissions | Only affordable reservations succeed. |
| Grant and settlement retries | No duplicate accounting entry. |
| Process crash and restart | Recovery follows the recorded state and evidence. |
| Tenant or key misuse | Unauthorized data and model access are rejected. |
| Missing usage or lost stream | No unsupported refund or fabricated actual cost. |
| Slow clients and load | Bounded resource use and measured latency. |

## 13 Deploy and hand over

Deploy the gateway, PostgreSQL and recovery worker to a documented Linux environment. Use HTTPS, secure configuration, migrations, restricted administration and database backups. Rehearse a restore into a separate environment. Automate tests and deployment checks only after understanding the manual steps.

Deliver source code, setup guide, API contract, architecture, schema, accounting invariants, recovery policy, test suite, measured results, demo video and FYP report. Publish an open-source release if agreed. A research submission additionally needs a justified contribution and literature comparison; acceptance is not guaranteed.

# Team schedule and completion checklist

Suggested pace: 16 weeks, assuming roughly 8 to 10 focused hours per person each week and some Python and SQL familiarity. This is an estimate, not your confirmed university deadline. Extend a stage if its completion checks fail.

| Weeks | Milestones | Primary ownership |
| --- | --- | --- |
| 1–2 | 1–2 Environment and API basics | Both build and explain the foundation |
| 3–4 | 3–4 Fake provider and identity | A leads data and keys; B leads forwarding |
| 5–6 | 5–6 Ledger and reservations | A leads accounting; B drives concurrency tests |
| 7–8 | 7–8 Settlement and streaming | B leads streaming; A verifies settlement |
| 9–10 | 9 Recovery | Both design failures and review invariants |
| 11–12 | 10 Real provider | B leads adapter; A checks price accounting |
| 13–14 | 11 Dashboard and caps | B leads interface; A leads secure APIs |
| 15–16 | 12–13 Evaluation and release | Both test, document, deploy and present |

## Project completion checklist

Both people can explain a request from authentication to final accounting.

A fresh checkout runs using the README and migrations; no secrets are committed.

Customer isolation, concurrent admission, idempotency and recovery checks pass.

One real supported provider path works; simulation is clearly labelled.

The dashboard exposes pending holds and meaningful errors; onboarding is tested.

Deployment, backup restoration, results, limitations and final demo are documented.

## Optional expansion after the release

Add real payment events with signature verification and idempotency; additional provider adapters; self-service signup; per-feature budgets; pricing alerts; or advanced analytics. Implement each as a separate, tested milestone. None should delay the accounting foundation.

## Official learning references

[1] Microsoft WSL environment setup — learn.microsoft.com/windows/wsl/setup/environment

[2] FastAPI first steps — fastapi.tiangolo.com/tutorial/first-steps/

[3] PostgreSQL explicit locking — postgresql.org/docs/18/explicit-locking.html

[4] LiteLLM customer usage — docs.litellm.ai/docs/proxy/customer_usage

Start now: check WSL 2, create your Ubuntu project folder, and complete the /health lesson. Build one understood milestone at a time.